## Slide 1
SafeAI
Product Roadmap
Ship the smallest useful thing first. Expand based on real feedback.

## Slide 2
Roadmap Overview
P1
Foundation
Wk 1–4
P2
Tool Control
Wk 5–8
P3
Secrets
Wk 9–12
P4
Proxy
Wk 13–18
P5
Dashboard
Wk 19–26
P6
Ecosystem
Wk 27+
Key Milestones
Week 4
PyPI Launch — SDK with input/output scanning + policy engine
Week 8
Tool Interception — LangChain adapter + tool contracts
Week 12
Secret Handling — Ephemeral credentials + approval workflows
Week 18
Proxy Mode — Sidecar/gateway deployment + 1000 rps
Week 26
Dashboard — Web UI for policy management + compliance reports

## Slide 3
Phase 1: Foundation
Weeks 1–4
Core SDK that works out of the box
Feature
Description
Priority
Input scanner
Text classification with built-in PII detectors
P0
Output guard
Scan responses, redact or block sensitive data
P0
Policy engine
YAML-based policies with default-deny
P0
Data classifier
Regex-based detection, configurable patterns
P0
Memory controller
Schema-based memory, allow-listed fields
P0
Audit logger
Structured JSON to stdout/file
P0
CLI tools
safeai init, scan, validate
P1
Default policies
Starter set covering common rules
P1
Exit Criteria:
Published to PyPI. Developer integrates in < 30 min. < 20ms overhead.

## Slide 4
Phase 2: Tool Control
Weeks 5–8
Control what agents can do
Feature
Description
Priority
Tool call interceptor
Validate tool calls against contracts
P0
Tool contracts
YAML declarations of tool data boundaries
P0
Response filtering
Strip unauthorized fields from responses
P0
Agent identity
Per-agent policy scoping
P1
LangChain adapter
Framework middleware integration
P1
Custom classifiers
User-defined regex in policy files
P1
CLI: safeai logs
Query and display audit trail
P1
Exit Criteria:
Tool calls validated. Unauthorized data stripped. LangChain works in < 10 LOC.

## Slide 5
Phase 3: Secrets & Approvals
Weeks 9–12
Credentials and human gates
Feature
Description
Priority
Capability credentials
Ephemeral secret injection with TTL
P0
Secret backends
Env vars, HashiCorp Vault integration
P0
Human approval workflows
CLI-based approval for high-risk actions
P0
Memory retention
Automatic purge of expired data
P1
Encrypted handles
Sensitive fields as encrypted references
P1
Claude + Google ADK
Additional framework adapters
P1
Exit Criteria:
Secrets never in agent context. Capabilities expire. Two secret backends.

## Slide 6
Phase 4: Proxy & Scale
Weeks 13–18
Deploy as infrastructure
Feature
Description
Priority
HTTP proxy mode
FastAPI-based sidecar deployment
P0
Gateway mode
Centralized proxy for multi-agent environments
P0
Hot policy reload
Changes without restart
P0
A2A enforcement
Inter-agent trust boundaries
P1
Health checks
/health endpoint with status
P1
Prometheus metrics
Request counts, latency, decisions
P1
Exit Criteria:
< 50ms p99 latency. 1000+ rps. Works with any language via HTTP.

## Slide 7
Phase 5: Dashboard & Enterprise
Weeks 19–26
Visibility and control
Feature
Description
Priority
Web dashboard
Overview, audit search, policy management
P0
Approval UI
Web-based approval workflow
P0
Compliance reports
Audit reports for time ranges
P1
Multi-tenant policies
Per-team policy sets
P1
Role-based access
Dashboard access control
P1
Alerting rules
Configurable violation alerts
P1
Exit Criteria:
Security team investigates without engineering. Compliance reports satisfy SOC 2/GDPR.

## Slide 8
Phase 6: Ecosystem
Weeks 27+
Become the standard
Feature
Description
Priority
Plugin system
Community classifiers and backends
P1
More adapters
CrewAI, AutoGen, custom frameworks
P1
Structured data
JSON/XML field-level classification
P1
File scanning
Pre-process uploaded files
P2
Voice support
Redaction for speech-to-text
P2
Browser extension
Client-side protection
P2
Exit Criteria:
Broad framework support. Community contributions. Industry standard.